Software Test Plan (STP) - Hospital Management System (HMS)

Project: Hospital Management System

Version: 1.0

Authors: HARSH RAJ ( PES2UG24CS184), DASARI VINAY (PES2UG24CS145) , DIYA J MARAR (PES2UG24CS162), CHRIS KHUSHNAM (PES2UG24CS139)

Date: 15-09-2026

Status: Draft

# 1. Introduction

## 1.1 Purpose

This document defines the test plan for the Hospital Management System (HMS) v1.1. It outlines the objectives, scope, strategy, resources, schedule, and responsibilities for testing the HMS, a standalone, single-user, single-machine C/C++ application for patient registration, appointment scheduling, consultation, billing, and pharmacy/lab record-keeping.

## 1.2 Scope

Testing covers patient registration and records management, appointment scheduling, doctor/staff management and consultation, billing and payments, pharmacy and laboratory record-keeping, administration and reporting, and the authentication/security controls underpinning all modules. In line with the SRS, in-patient admission/discharge, external insurance-provider integration, national health-record registries, HR/payroll/procurement, and multi-user/networked (client-server) operation are excluded, since the system is a single-user, single-machine application.

## 1.3 References

- HMS Software Requirements Specification (SRS), v1.1, 03-09-2026

- HMS-SR-001..005 Security Requirements (SRS Section 5.1.2)

- HMS Requirements Traceability Matrix (SRS Section 8)

## 1.4 Definitions

HMS (Hospital Management System), UHID (Unique Health/Hospital ID), EMR (Electronic Medical Record), OPD (Out-Patient Department), UI (User Interface), API (Application Programming Interface), RBAC (Role-Based Access Control), DB (Database), PII (Personally Identifiable Information), RTM (Requirements Traceability Matrix), TC (Test Case).

# 2. Test Items

- Authentication / Login module (RBAC, lockout)

- Patient Registration & Records module

- Appointment Scheduling module

- Doctor / Staff Management & Consultation module

- Billing & Payments module

- Pharmacy & Laboratory module

- Administration & Reporting module (master data, system configuration)

- Audit trail / data security layer

# 3. Features to be Tested

Features are mapped to SRS requirement IDs.

| Req ID | Feature | Category |
| --- | --- | --- |
| HMS-F-024 | Staff login / authentication | Functional / Security |
| HMS-F-001, 002 | Patient registration, unique UHID, duplicate-phone detection | Functional |
| HMS-F-003, 004 | Update medical history, search patient record | Functional |
| HMS-F-010..013 | Book, prevent double-booking, reschedule/cancel, reminder | Functional |
| HMS-F-020..023 | Doctor profile, OPD queue, consultation recording, staff accounts | Functional |
| HMS-F-030..032 | Itemized billing, payment recording, receipt generation | Functional |
| HMS-F-040, 041 | Lab result entry, pharmacy dispensing / stock decrement | Functional |
| HMS-F-050..052 | Master data, summary reports, system configuration | Functional |
| HMS-NF-001, 002 | Response time ≤ 3s (90th pct.), availability ≥ 99% | Performance / Reliability |
| HMS-NF-003 | No plaintext storage/transmission of PII / medical data | Security / Compliance |
| HMS-NF-004 | Modular codebase with documented interfaces | Maintainability |
| HMS-NF-005 | New-user task completion time (usability) | Usability |
| HMS-SR-001..005 | RBAC, password hashing, account lockout, audit trail, encryption at rest | Security |

# 4. Features Not to be Tested

- In-patient admission, discharge, and bed-allocation workflows (out of scope per SRS 1.2)

- External insurance-provider system integration

- National health-record registry integration

- Full hospital ERP functions: HR/payroll, procurement

- Multi-user / concurrent / networked (client-server) access — the system is single-user, single-machine (SRS 2.5, 3.4)

- Barcode/ID scanner hardware integration (future enhancement, not mandatory for this scope)

- Core OS-level file system and third-party DB engine internals

# 5. Test Approach / Strategy

## 5.1 Levels

- Unit tests -individual C/C++ functions and modules (Registration, Appointment, Auth, Billing, etc.)

- Integration tests -module-to-module interaction (e.g., Appointment ↔ Billing, Auth ↔ RBAC-gated modules)

- System tests - end-to-end HMS workflows on the target workstation

- Acceptance tests (UAT) - validation against SRS acceptance criteria by course coordinator / stakeholders

## 5.2 Types

- Functional testing  (all HMS-F requirements)

- Regression testing ( after each defect fix or module change)

- Performance testing (response time and search performance up to 100,000 patient records (HMS-NF-001))

- Usability testing (new-user task completion (HMS-NF-005))

- Security testing (see Section 5.3)

## 5.3 Security Validation

- RBAC enforcement (verify out-of-role actions are denied and logged (HMS-SR-001))

- Password storage (confirm salted hashes only, never plaintext (HMS-SR-002))

- Account lockout after 5 failed attempts, with logged lockout event (HMS-SR-003)

- Audit trail  ( verify every create/update/delete on records and billing produces a matching log entry (HMS-SR-004))

- Data-at-rest checks (confirm sensitive fields (PII, medical records, payment details) are encrypted and DB/file access is restricted to the application process (HMS-SR-005, HMS-NF-003))

Entry Criteria: Stable build delivered, test data available, test environment ready.

Exit Criteria: 100% of planned test cases executed, 0 critical defects open, all high-priority requirements verified per SRS Section 6.

# 6. Test Environment

Hardware: Standard PC (Windows/Linux workstation), keyboard and display; optional receipt/bill printer.

Software: HMS application (C/C++), local file-based or lightweight relational database.

Tools: A C/C++ unit-testing framework (e.g., Unity / CppUTest / Google Test) for module-level tests; manual test scripts for console I/O and workflow testing; Valgrind or an equivalent tool for memory-safety checks; a defect-tracking tool (e.g., Jira/Trello) for logging issues.

Test Data: Dummy patient records, staff accounts across all roles, sample appointments, bills, lab orders, and pharmacy stock entries; a scaled dataset (up to 100,000 patients) for performance testing.

# 7. Test Schedule

| Milestone | Timeline |
| --- | --- |
| Test case design | Oct 2026 |
| Environment setup | Oct 2026 |
| Test execution start | Oct 2026 |
| Test execution end | Oct 2026 |
| UAT | Oct 2026 |

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated)

- Test Scripts

- Test Data

- Test Execution Logs

- Defect Reports

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Harsh Raj | Prepare plan, coordinate execution |
| Test Engineer | Diya J Marar | Design & execute test cases, log defects |
| Developer | Dasari Vinay | Support defect fixes and triage |
| Product Owner | Chris Khushnam | Approve test results, sign-off readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from the dev team |
| Test environment downtime | Maintain a backup workstation/VM with the required toolchain |
| Large-scale performance data (100,000 records) hard to generate manually | Script synthetic data generation ahead of the performance test window |

# 11. Assumptions & Dependencies

- The local file-based/lightweight relational database will be stable and available on the test workstation

- Test data (patient, staff, appointment, billing records) will be provided or generated before execution

- The application remains single-user, single-machine for this scope; no networked test topology is required

- No dependency on paid third-party services; any external interface is stubbed for demonstration

# 12. Suspension & Resumption Criteria

Suspend testing if:

- The test environment is unavailable for more than 4 hours

- The build is too unstable to execute more than 30% of planned test cases

Resume testing if:

- Blocking defects are resolved

- The environment is stabilized

# 13. Test Case Management & Traceability

The RTM maps SRS requirements to test cases. A representative excerpt is shown below; the full RTM follows SRS Section 8.

| Req ID | Requirement (short) | Test Case(s) | Priority |
| --- | --- | --- | --- |
| HMS-F-024 | Staff login / authentication | TC-Auth-01 | High |
| HMS-SR-001 | Role-based access control | TC-Sec-02 | High |
| HMS-SR-002 | Password hashing (salted, never plaintext) | TC-Sec-03 | High |
| HMS-SR-003 | Account lockout after 5 failed attempts | TC-Sec-04 | High |
| HMS-F-001, 002 | Patient registration, duplicate-phone check | TC-Reg-01, TC-Reg-02 | High |
| HMS-F-004 | Search patient record | TC-Rec-02 | Medium |
| HMS-F-010, 011 | Book appointment, prevent double-booking | TC-App-01, TC-App-02 | High |
| HMS-F-022 | Record consultation (diagnosis, prescriptions, tests) | TC-Doc-03 | High |
| HMS-F-030..032 | Itemized bill, payment, receipt | TC-Bill-01..03 | High/Medium |
| HMS-F-040, 041 | Lab result entry, pharmacy dispensing | TC-Lab-01, TC-Pharm-01 | High/Medium |
| HMS-NF-001 | Response time ≤ 3s at 100,000 records | TC-Perf-01 | High |
| HMS-NF-003 | No plaintext PII/medical data | TC-Sec-01 | High |
| HMS-NF-005 | New-user task completion time | TC-UX-01 | Medium |

# 14. Test Metrics & Reporting

## 14.1 Metrics Collected

- % test cases executed

- % passed / failed

- Defect density and defect aging

- Requirement coverage (against the full RTM)

## 14.2 Reports

- Daily execution status

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature/ Date |
| --- | --- | --- |
| QA Lead | Harsh Raj |  |
| Dev Lead | Dasari Vinay |  |
| Product Owner | Chris Khushnam |  |
| Test Engineer | Diya J Marar |  |